Concrete prioritized roadmap to reach ‘production‑ready’ (recommended order)
- Immediate (days):
  - Replace hardcoded fallback keys — set ENCRYPTION_KEY, PIN_SALT, ADMIN_PASSWORD via a secrets manager; remove dev defaults from code.
  - Replace password hashing with Argon2 (or bcrypt with per‑user salts) and migrate existing accounts.
  - Disable ADMIN_PASSWORD fallback in production mode (require clinicians).
  - Turn on dependency pinning and run SCA (safety).
- Short term (2–6 weeks):
  - Add MFA (TOTP) for clinicians and session handling.
  - Migrate DB to a server/engine that supports encryption at rest and role‑based access, or enable disk encryption on host.
  - Implement secure key rotation & split knowledge for ENCRYPTION_KEY.
  - Implement consent capture UI and consent logging.
  - Add tests (unit/integration) and set up CI pipelines.
- Medium term (1–3 months):
  - Run pentest and remediate findings.
  - Integrate centralized logging & monitoring (Sentry, Prometheus, security logs).
  - Harden FHIR exports: validate against FHIR profiles; add signed TLS transport or API push to receiving system with mutual TLS or token auth.
  - Implement clinician onboarding (identity verification) and password reset processes.
  - Remove local plaintext retention of exported bundles; or ensure secure temporary storage and secure deletion.
- Longer term / compliance & governance:
  - Complete DPIA, policies (retention, access reviews), training for staff, and clinical governance review.
  - Establish business continuity (DR), backup rotation off‑site, and restore testing.
  - Establish ongoing vulnerability management and periodic audits.
Practical risks to highlight now
- Exposure of ENCRYPTION_KEY or PIN_SALT compromises all encrypted fields and backups.
- Using SHA‑256 for passwords risks credential compromise; weak hashing enables offline attacks.
- Local saving of FHIR bundles and DB backups increases risk unless host disk is protected and access controlled.
- LLM interactions may leak sensitive data if prompts/responses are sent to external APIs without PII redaction and explicit consent.
- No formal clinician identity proofing means unauthorized clinical access risk.
Shortest security checklist to complete before any public deployment
- Move secrets to a vault and remove defaults from repo.
- Strong password hashing + MFA for clinicians.
- Disable ADMIN_PASSWORD fallback in production.
- Encrypt DB at rest or run DB on secured server.
- Implement consent capture and export consent prompts.
- Centralize immutable audit logs and define retention.
- Run SCA and a penetration test; fix critical/high issues.
- Ensure webhooks/SFTP credentials are stored securely and use strong auth (key files/mTLS).
If you want, I can:
- Implement the password migration to Argon2+Bcrypt fallback and add MFA (TOTP) next, or
- Add secrets‑vault wiring & remove hardcoded defaults, or
- Produce a concise DPIA checklist and templates tailored to NHS/private practice.
Which of the three should I start next?